COMPLETE BACKEND TASK LIST · V1 · ISRO / ISTRAC-FMS · CONFIDENTIAL ISTRAC-FMS — Backend V1 (All Endpoints) Node.js + Express + TypeScript · MySQL 8.0 · Redis · Two Roles: ADMIN & USER · HDD/NAS at /mnt/istrac-data

| TOTAL TASKS 72 | STORY POINTS 168 | ENDPOINTS 45 | ADMIN-ONLY 28 | SHARED (BOTH) 17 |
| --- | --- | --- | --- | --- |

| ADMIN Single admin account — full system access | USER Approved users — dept-scoped view/download | BOTH Admin and all users | PUBLIC No auth required (landing/health) |
| --- | --- | --- | --- |

V1 scope: ADMIN and USER only. Department-based access — admin assigns users to departments; users see only files in their assigned departments. Remaining roles (Dept Admin, Guest, Read-Only) deferred to V2. Stack: MySQL 8.0 (NOT PostgreSQL). Redis for token blacklist and pub-sub.

| 0 | Infrastructure & Project Setup · One-time scaffolding — done before any endpoint work | 8 tasks · SP 18 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IN-001 | INFRA Project scaffold | Create src/api/, src/services/, src/repositories/, src/middleware/ Clean Architecture folders. TypeScript strict mode. ESLint + Prettier pre-commit hooks. | tsc --noEmit passes with zero errors. eslint . passes with zero warnings. | BOTH | P1 | 2 | FS | Wk 1 | ☐ Todo |
| IN-002 | INFRA MySQL schema — all 9 tables | Create migration files for: users, departments, user_dept_access, hdd_nodes, file_versions, audit_logs, cms_blocks, notifications, system_config. | All FKs, indexes, and ENUMs correct. migration up and down both succeed without errors. | BOTH | P1 | 4 | FS | Wk 1 | ☐ Todo |
| IN-003 | INFRA MySQL connection pool + query builder | Configure mysql2 connection pool. Create typed query wrapper. Set up db-migrate for schema versioning. | Pool connects to MySQL on startup. Health check reports db: ok. migrate up runs all pending migrations. | BOTH | P1 | 2 | FS | Wk 1 | ☐ Todo |
| IN-004 | INFRA Redis connection (blacklist + pub-sub) | Redis client for token blacklist (SET with TTL) and pub-sub channels (cms.update, notification.broadcast, hdd.sync). | Health check reports redis: ok. SET/GET/DEL work. Publish on channel received by subscriber in same process. | BOTH | P1 | 2 | FS | Wk 1 | ☐ Todo |
| IN-005 | INFRA Environment config (.env + validation) | .env.example documents every key: DB_URL, REDIS_URL, JWT_SECRET, REFRESH_SECRET, SMTP_*, HDD_MOUNT_ROOT, UPLOAD_MAX_BYTES. | App fails fast with a clear error if any required key is missing. No secrets hardcoded anywhere in source. | BOTH | P1 | 1 | FS | Wk 1 | ☐ Todo |
| IN-006 | INFRA Structured logging (pino) + global error handler | JSON-structured logs with fields: timestamp, level, requestId, userId, method, path, statusCode, durationMs, error. Global Express error handler catches all unhandled errors. | Logs are valid JSON. Unhandled errors return { error: { code, message } } and never expose stack traces in production. | BOTH | P1 | 2 | FS | Wk 1 | ☐ Todo |
| IN-007 | INFRA OpenAPI 3.0 spec + Swagger UI at /api/docs | swagger-jsdoc or manual spec covering all 45 endpoints. Swagger UI served at /api/docs (intranet only). | /api/docs loads without 404. All endpoints present with request/response schemas. | BOTH | P2 | 3 | FS | Wk 2 | ☐ Todo |
| IN-008 | INFRA HDD mount root validation on startup | On app start, verify MOUNT_ROOT (/mnt/istrac-data) exists and is writable. If not, log FATAL and exit. | App exits with code 1 and clear message if HDD not mounted. /health endpoint reports hdd: unavailable if mount disappears at runtime. | BOTH | P1 | 2 | FS | Wk 1 | ☐ Todo |

| 1 | Authentication & Sessions · JWT (15 min access) + httpOnly refresh (7 day) + Redis blacklist | 9 tasks · SP 22 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AU-001 | POST /auth/register | New user submits form. Account created with status=PENDING. Admin notified. | 201 + { userId }. Duplicate email or employee_id → 409. Admin receives in-app notification + email via EmailService. | PUBLIC | P1 | 3 | BE | Wk 2 | ☐ Todo |
| AU-002 | POST /auth/login | Validate email + bcrypt password (cost 12). Issue JWT access (15 min) in response body + httpOnly refresh cookie (7 day). | Wrong creds → 401 with attempts_remaining. 5 failures → 15-min lockout stored in Redis. temp_pass=true → 200 with force_change flag. | PUBLIC | P1 | 3 | BE | Wk 2 | ☐ Todo |
| AU-003 | POST /auth/refresh | Validate refresh token from httpOnly cookie. Issue new access token. Rotate refresh token (old immediately blacklisted in Redis). | Expired/blacklisted token → 401. New access + refresh tokens issued. Old refresh token added to Redis blacklist with TTL. | BOTH | P1 | 2 | BE | Wk 2 | ☐ Todo |
| AU-004 | POST /auth/logout | Add current refresh token to Redis blacklist. Clear httpOnly cookie. | Token blacklisted. Cookie cleared (Max-Age=0). Subsequent refresh with same token → 401. | BOTH | P1 | 1 | BE | Wk 2 | ☐ Todo |
| AU-005 | POST /auth/change-password | Authenticated user changes own password. Validates old password + policy (10 chars, upper/lower/digit/special). Invalidates ALL sessions. | bcrypt verify old password. Policy enforced. Last 5 hashes checked (no reuse). All refresh tokens for this user blacklisted. Audit logged. | BOTH | P1 | 3 | BE | Wk 2 | ☐ Todo |
| AU-006 | POST /auth/forgot-password | Accept email. If account exists, send 6-digit OTP via SMTP. Always return 200 (no enumeration). | OTP stored as bcrypt hash in Redis with 15-min TTL. Max 3 OTP requests/hour per email (Redis counter). Email sent via EmailService. | PUBLIC | P1 | 2 | BE | Wk 2 | ☐ Todo |
| AU-007 | POST /auth/reset-password | Validate OTP from Redis + set new password. Invalidate all sessions. | Wrong/expired OTP → 400. Valid OTP is single-use (deleted from Redis on use). All sessions blacklisted. Audit logged. | PUBLIC | P1 | 2 | BE | Wk 2 | ☐ Todo |
| AU-008 | GET /auth/me | Return current user profile (id, name, email, role, status, depts). | 401 if token missing/invalid. Response includes list of assigned department IDs. Password never returned. | BOTH | P1 | 1 | BE | Wk 2 | ☐ Todo |
| AU-009 | PATCH /auth/me | Update own name or notification_opt_in preference. | Cannot change role, status, email, or employee_id via this endpoint. Returns updated profile. Audit logged. | BOTH | P2 | 2 | BE | Wk 3 | ☐ Todo |

| 2 | User Management · ADMIN only — approve, reject, suspend, manage accounts | 7 tasks · SP 18 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UM-001 | GET /admin/users | Paginated list of all users with role, status, assigned departments. | Supports ?status=PENDING¦ACTIVE¦SUSPENDED&search=name_or_email&page=&limit=20. Cursor-based pagination envelope. 403 if non-admin. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |
| UM-002 | GET /admin/users/pending | List all PENDING users awaiting approval. Used by Approval Queue. | Returns pending users ordered by createdAt ascending (oldest first). Includes name, email, employee_id, dept_preference, reason_for_access. | ADMIN | P1 | 1 | BE | Wk 3 | ☐ Todo |
| UM-003 | POST /admin/users/:id/approve | Approve a PENDING user. Generate 8-char temp password. Send approval email. | User status → ACTIVE. temp_pass = true. Email sent with temp password via EmailService. In-app notification sent to user. Audit logged. | ADMIN | P1 | 3 | BE | Wk 3 | ☐ Todo |
| UM-004 | POST /admin/users/:id/reject | Reject a PENDING user. Body: { reason }. | User status → REJECTED. Reason emailed to user. In-app notification sent. Audit logged. reason field required. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |
| UM-005 | POST /admin/users/:id/suspend | Suspend an ACTIVE user. Immediately invalidate all their sessions. | User status → SUSPENDED. All refresh tokens blacklisted in Redis. In-app notification sent to user. Audit logged. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |
| UM-006 | POST /admin/users/:id/force-logout | Instantly invalidate all sessions for a user without changing their status. | All refresh tokens for userId blacklisted. User gets 401 on next request with message: session_terminated_by_admin. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |
| UM-007 | GET /admin/users/:id | Get complete profile of any user. | Returns full user record including status, depts, lastLogin, createdAt. Password hash never included. 403 if non-admin. | ADMIN | P2 | 1 | BE | Wk 3 | ☐ Todo |

| 3 | Department Management · Admin creates/manages depts · User assignment controls file visibility | 6 tasks · SP 14 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DM-001 | GET /departments | List all active departments with file count and last-updated date. | Returns { id, name, fileCount, lastUpdated } for each dept. Both roles can see the list. Archived depts excluded. | BOTH | P1 | 1 | BE | Wk 3 | ☐ Todo |
| DM-002 | POST /departments | Admin creates a new department with name and HDD path. | Name must be unique. hdd_path validated to be inside MOUNT_ROOT. Directory created on HDD if it does not exist. Audit logged. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |
| DM-003 | PUT /departments/:id | Admin updates department name or description. | Name uniqueness re-validated. Audit logged. 404 if dept not found. | ADMIN | P2 | 2 | BE | Wk 3 | ☐ Todo |
| DM-004 | DELETE /departments/:id | Admin soft-archives a department. | Sets archived_at = NOW(). Files remain on HDD and in DB. Dept no longer appears in GET /departments. Audit logged. | ADMIN | P2 | 2 | BE | Wk 4 | ☐ Todo |
| DM-005 | POST /departments/:id/users | Admin assigns a user to a department. Body: { userId, accessLevel }. | accessLevel must be READ_ONLY or READ_WRITE (V1 — no DELETE level for users). Upserts user_dept_access record. In-app notification sent to user. Audit logged. | ADMIN | P1 | 3 | BE | Wk 3 | ☐ Todo |
| DM-006 | DELETE /departments/:id/users/:userId | Admin removes a user from a department. | Deletes user_dept_access record. User can no longer see or download files from that dept. Audit logged. | ADMIN | P1 | 2 | BE | Wk 3 | ☐ Todo |

| 4 | File Management · Admin uploads/deletes · Users download from assigned depts | 12 tasks · SP 34 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FM-001 | POST /files/upload | Admin uploads a file to a specific department. Single-shot for files <= 10 MB. | Magic-byte validation (real type, not just extension). SHA-256 checksum computed and stored. Atomic HDD write: write to temp path then rename. DB insert + audit log in single MySQL transaction (rollback if either fails). WS broadcast FILE_UPLOAD to all users assigned to this dept. | ADMIN | P1 | 5 | BE | Wk 4 | ☐ Todo |
| FM-002 | POST /files/upload/chunk | Upload a single chunk for large files (> 10 MB). Body: multipart with chunkIndex, totalChunks, sessionId. | First request creates upload_session record in DB. Each chunk saved to /tmp/uploads/{sessionId}/chunk_{n}. Returns { sessionId, received: chunkIndex }. | ADMIN | P2 | 3 | BE | Wk 4 | ☐ Todo |
| FM-003 | POST /files/upload/complete | Finalise chunked upload. Assemble, verify checksum, commit to HDD + DB. | Assembles chunks in order. Verifies client-provided SHA-256. On mismatch → 422 + cleanup. On success → same DB + audit + WS flow as FM-001. Temp chunks deleted from /tmp. | ADMIN | P2 | 3 | BE | Wk 4 | ☐ Todo |
| FM-004 | GET /files | List files. Admin sees ALL files. User sees only files in their assigned departments. | Supports ?deptId=&type=&search=&sort=name¦date¦size&order=asc¦desc&page=. Admin: includes soft-deleted files (deleted_at not null). User: excludes deleted files. Paginated (20/page, cursor-based). | BOTH | P1 | 3 | BE | Wk 4 | ☐ Todo |
| FM-005 | GET /files/:id | Get metadata for a single file. | Returns name, size, mimeType, sha256, uploader, deptId, createdAt, versionCount, deletedAt (admin only). HDD path never exposed. User: 404 if file is in a dept they are not assigned to. | BOTH | P1 | 1 | BE | Wk 4 | ☐ Todo |
| FM-006 | GET /files/:id/download | Stream file bytes from HDD to client. | Streamed via fs.createReadStream — never fully loaded to memory. Range header supported (resumable downloads). SHA-256 recomputed on stream; 409 on mismatch. Audit log: FILE_DOWNLOAD. User: 403 if not assigned to file dept. | BOTH | P1 | 4 | BE | Wk 4 | ☐ Todo |
| FM-007 | PATCH /files/:id | Admin updates file metadata: description, tags. | Only description and tags editable. Name/path not changeable. FULLTEXT index updated. Audit logged. | ADMIN | P2 | 2 | BE | Wk 5 | ☐ Todo |
| FM-008 | DELETE /files/:id | Soft-delete a file. Moves bytes to /_trash/{deptId}/ on HDD. | Sets deleted_at = NOW() on hdd_nodes. Bytes moved (not copied) to MOUNT_ROOT/_trash/{deptId}/. File invisible to users. Audit logged with admin identity. | ADMIN | P1 | 3 | BE | Wk 5 | ☐ Todo |
| FM-009 | POST /files/:id/restore | Restore a soft-deleted file. Moves bytes back from trash. | Clears deleted_at. Bytes moved back to original dept path. Visible again to users. Audit logged. | ADMIN | P2 | 2 | BE | Wk 5 | ☐ Todo |
| FM-010 | GET /files/:id/versions | List all versions of a file. Ordered newest-first. | Returns array: { versionNum, createdAt, uploadedBy, sizeBytes, sha256 }. User: 403 if not assigned to file dept. | BOTH | P2 | 2 | BE | Wk 5 | ☐ Todo |
| FM-011 | GET /files/:id/versions/:vnum/download | Download a specific previous version. | Resolves path from MOUNT_ROOT/_versions/{fileId}/{vnum}/. Same stream + checksum logic as FM-006. Audit logged. | BOTH | P2 | 2 | BE | Wk 5 | ☐ Todo |
| FM-012 | POST /files/:id/versions | Upload a new version of an existing file (same name, same dept). Admin only. | Previous file moved to MOUNT_ROOT/_versions/{fileId}/{n}/. version_count incremented. New hdd_nodes record linked in file_versions. SELECT FOR UPDATE prevents concurrent version conflicts (409 on race). | ADMIN | P2 | 3 | BE | Wk 5 | ☐ Todo |

| 5 | Browse & Search · Folder tree navigation + MySQL FULLTEXT search | 3 tasks · SP 9 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BS-001 | GET /browse/:deptId | Navigate folder tree for a department. Returns hdd_nodes with node_type=FOLDER as a tree. | Supports ?parentId= (root if omitted). Returns { id, name, parentId, childCount }. User: 403 if not assigned to deptId. Admin: sees all folders including those with only deleted files. | BOTH | P1 | 3 | BE | Wk 5 | ☐ Todo |
| BS-002 | GET /browse/:deptId/folder/:folderId/files | List files inside a specific folder. Paginated. | Returns files in the folder (node_type=FILE, parentId=folderId). User: excludes deleted files and unassigned depts. Supports ?sort=name¦date¦size&order=asc¦desc&page=. | BOTH | P1 | 2 | BE | Wk 5 | ☐ Todo |
| BS-003 | GET /search | Full-text search across files. MySQL FULLTEXT on name, description, tags. | Supports ?q=&deptId=&type=&before=&after=&page=. User: results scoped to assigned departments only (cross-dept leak impossible). Returns paginated file metadata with relevance ordering. | BOTH | P1 | 4 | BE | Wk 5 | ☐ Todo |

| 6 | Notifications · Admin broadcasts · All users receive dept + system events | 7 tasks · SP 16 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NT-001 | POST /notifications/broadcast | Admin sends a message to ALL users or users of a specific department. Body: { title, message, targetDeptId? }. | Notification record inserted for each recipient. Redis PUBLISH on notification.broadcast channel → WebSocket delivers instantly. Audit logged. | ADMIN | P1 | 3 | BE | Wk 5 | ☐ Todo |
| NT-002 | GET /notifications | Current user paginated notification inbox. | Supports ?category=Files¦System¦Approvals&unread=true&cursor=&limit=30. Cursor-based pagination (append-only table). Returns only the requesting user own notifications. Ordered newest-first. | BOTH | P1 | 2 | BE | Wk 5 | ☐ Todo |
| NT-003 | GET /notifications/count | Lightweight unread count for bell badge. | SELECT COUNT(*) WHERE userId = ? AND read_at IS NULL. Response: { unread: number }. No pagination needed. | BOTH | P1 | 1 | BE | Wk 5 | ☐ Todo |
| NT-004 | PATCH /notifications/:id/read | Mark a single notification as read. | Sets read_at = NOW(). User can only mark their own notifications (403 otherwise). Returns updated notification. | BOTH | P2 | 1 | BE | Wk 6 | ☐ Todo |
| NT-005 | POST /notifications/mark-all-read | Mark all unread notifications as read for the current user. | UPDATE notifications SET read_at = NOW() WHERE userId = ? AND read_at IS NULL. Returns { marked: count }. | BOTH | P2 | 1 | BE | Wk 6 | ☐ Todo |
| NT-006 | DELETE /notifications/:id | Dismiss (hide) a single notification. | Sets dismissed_at = NOW(). User can only dismiss their own. Dismissed notifications excluded from GET /notifications. | BOTH | P3 | 1 | BE | Wk 6 | ☐ Todo |
| NT-007 | POST /notifications/dismiss-read | Dismiss all already-read notifications for current user. | Sets dismissed_at = NOW() WHERE userId = ? AND read_at IS NOT NULL. Returns { dismissed: count }. | BOTH | P3 | 1 | BE | Wk 6 | ☐ Todo |

| 7 | CMS — Landing Page Content · Admin edits · Public reads · WebSocket pushes changes live | 3 tasks · SP 7 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CM-001 | GET /cms | Return all CMS content blocks as a key-value map. No auth required. | Returns { hero_title, hero_subtitle, hero_cta_text, announcement_text, announcement_visible, gallery_items, banner_title, banner_visible, org_overview, contact_info, sections_visibility }. | PUBLIC | P1 | 1 | BE | Wk 6 | ☐ Todo |
| CM-002 | PUT /cms/:blockKey | Admin updates a single CMS block by key. | blockKey must be in allowlist (prevent arbitrary injection). Value saved to cms_blocks table. Redis PUBLISH on cms.update channel → WebSocket delivers to all connected clients. Landing page updates without reload. Audit logged. | ADMIN | P1 | 3 | BE | Wk 6 | ☐ Todo |
| CM-003 | GET /admin/cms/preview | Return all CMS blocks including toggled-off sections. Admin preview only. | 403 if non-admin. Used by CMS live-preview iframe in Phase 1 frontend. | ADMIN | P2 | 1 | BE | Wk 6 | ☐ Todo |

| 8 | Admin Dashboard & System Config · ADMIN only — stats, audit logs, runtime settings, HDD sync | 6 tasks · SP 13 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AD-001 | GET /admin/stats | System statistics for admin home dashboard. | Returns { totalUsers, activeUsers, pendingUsers, suspendedUsers, totalFiles, deletedFiles, totalDepts, storageUsedBytes, recentAuditEntries: last 10 }. storageUsedBytes = SUM(size_bytes) from hdd_nodes WHERE deleted_at IS NULL. | ADMIN | P1 | 2 | BE | Wk 6 | ☐ Todo |
| AD-002 | GET /admin/audit-logs | Paginated, filterable audit log. | Supports ?userId=&action=&from=&to=&cursor=&limit=20. Cursor-based on BIGINT id (append-only). Returns entries with actor name, resource type/id, old/new values. | ADMIN | P1 | 2 | BE | Wk 6 | ☐ Todo |
| AD-003 | GET /admin/audit-logs/export | Export filtered audit log as CSV download. | Same filters as AD-002. Streams CSV with headers. Content-Disposition: attachment; filename=audit_log_{date}.csv. | ADMIN | P2 | 2 | BE | Wk 7 | ☐ Todo |
| AD-004 | GET /admin/settings | Return all runtime configuration values from system_config table. | Returns all key-value pairs. Keys: max_upload_bytes, allowed_extensions, hdd_sync_interval_minutes, download_rate_limit_per_hour, smtp_enabled. | ADMIN | P2 | 1 | BE | Wk 7 | ☐ Todo |
| AD-005 | PUT /admin/settings/:key | Update a runtime config value. No server restart needed. | Key must be in allowlist. Written to system_config table. In-memory config cache invalidated (TTL 60s). Audit logged. | ADMIN | P2 | 2 | BE | Wk 7 | ☐ Todo |
| AD-006 | POST /admin/hdd-sync | Manually trigger HDD sync daemon. | Runs HddSyncService.run() asynchronously. Returns { jobId, status: started } immediately. On completion: Redis PUBLISH on hdd.sync → WS event SYNC_COMPLETE sent to admin. | ADMIN | P2 | 2 | BE | Wk 7 | ☐ Todo |

| 9 | Health & Monitoring · No auth required — used by uptime monitors | 2 tasks · SP 4 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HL-001 | GET /health | Application health check. Returns DB + Redis + HDD mount status. | Returns 200: { status: ok, db: ok¦error, redis: ok¦error, hdd: ok¦error, timestamp }. Returns 503 if any dependency is down. No auth required. | PUBLIC | P1 | 2 | FS | Wk 2 | ☐ Todo |
| HL-002 | GET /admin/health/hdd | Detailed HDD health: last check time, mount path, available bytes, last failure. | Admin only. Checks if MOUNT_ROOT is accessible by reading a probe file. Returns { mounted, lastChecked, availableBytes, lastFailure }. | ADMIN | P2 | 2 | FS | Wk 7 | ☐ Todo |

| 10 | WebSocket Server · Real-time: file events, notifications, CMS updates | 3 tasks · SP 10 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WS-001 | WS /ws (connect) | JWT validated on handshake. User associated with socket. Ping/pong keepalive every 30s. | Client sends ?token=<accessToken> on connect. Invalid/expired token → close code 4401. 3 missed pings → socket closed and cleaned from connection map. Connection count exposed in /health. | BOTH | P1 | 4 | FS | Wk 2 | ☐ Todo |
| WS-002 | WS /ws (outbound events) | Server → client events: FILE_UPLOAD, FILE_DELETED, NOTIFICATION, CMS_UPDATE, SYNC_COMPLETE, APPROVAL_RESULT. | FILE_UPLOAD → users assigned to that deptId only. FILE_DELETED → users assigned to that deptId only. NOTIFICATION → targeted userId or broadcast to all. CMS_UPDATE → all connected users. SYNC_COMPLETE → admin only. APPROVAL_RESULT → specific user. | BOTH | P1 | 4 | FS | Wk 2 | ☐ Todo |
| WS-003 | WS /ws (Redis pub-sub bridge) | Subscribe to Redis channels and fan-out to connected WebSocket clients. | Channels: notification.broadcast, cms.update, hdd.sync. Message received on Redis channel → forwarded to appropriate WS sockets. Handles multiple Node.js processes if scaled via PM2 cluster. | BOTH | P1 | 2 | FS | Wk 2 | ☐ Todo |

| 11 | Middleware (Cross-cutting) · Applied to routes — auth, RBAC, rate limiting, audit, HDD check | 6 tasks · SP 14 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MW-001 | MW authMiddleware | Verify JWT access token on every protected route. Check Redis blacklist for revoked tokens. Attach req.user. | Missing token → 401. Expired token → 401 with code token_expired. Blacklisted token → 401 with code token_revoked. req.user = { id, role, deptIds } on success. | BOTH | P1 | 3 | FS | Wk 2 | ☐ Todo |
| MW-002 | MW isAdminMiddleware | Verify req.user.role === ADMIN. Applied to all /admin/* routes and admin-only file operations. | 403 { code: forbidden } if role is USER. Never applied to PUBLIC or BOTH routes. | BOTH | P1 | 2 | FS | Wk 2 | ☐ Todo |
| MW-003 | MW deptAccessMiddleware | For file/browse routes: verify user has access to the target department. Admin bypasses check. | Reads deptId from params or body. Checks user_dept_access table (cached in Redis for 5 min). 403 if user not assigned to dept. | BOTH | P1 | 3 | FS | Wk 3 | ☐ Todo |
| MW-004 | MW rateLimiterMiddleware | Two rate limiters: login (5 failures per IP → 15 min lockout) and download (100 per user per hour). | Login lockout stored in Redis with TTL. Download count stored in Redis sliding window. Exceeded limits return 429 with Retry-After header. Anomaly alert if user downloads > 50 files in 10 min. | BOTH | P1 | 3 | FS | Wk 3 | ☐ Todo |
| MW-005 | MW auditMiddleware | Automatically log every state-changing request (POST/PUT/PATCH/DELETE) to audit_logs after response is sent. | Captures: userId, action (derived from method+path), resourceType, resourceId, ip_address, user_agent, statusCode. Runs async after response — never blocks the request. | BOTH | P1 | 2 | FS | Wk 2 | ☐ Todo |
| MW-006 | MW hddAvailabilityMiddleware | Applied to upload/download routes. Verify HDD mount is accessible before processing. | If MOUNT_ROOT probe fails → 503 { code: hdd_unavailable }. Sends admin notification on first failure. Caches check result for 30s to avoid hammering disk. | BOTH | P1 | 2 | FS | Wk 3 | ☐ Todo |

| 12 | Core Services (Business Logic) · Service layer — orchestrates DB, HDD, email, audit, notifications | 8 tasks · SP 18 |
| --- | --- | --- |

| ID | Method / Endpoint | Description | Acceptance Criteria | Role | P | SP | Who | Wk | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SV-001 | SVC HddService | Low-level HDD I/O: write, read/stream, move, delete, generate checksum, validate magic bytes. | writeFile: temp path → atomic rename. streamFile: returns ReadableStream. moveFile: handles cross-path move within MOUNT_ROOT. validateMagicBytes: checks first 8 bytes against known signatures. All paths validated against MOUNT_ROOT boundary (path traversal guard). | BOTH | P1 | 4 | FS | Wk 3 | ☐ Todo |
| SV-002 | SVC HddSyncService | Daemon that walks the HDD tree every N minutes (configurable). Reconciles HDD state with DB. | Files on HDD not in DB → inserted as status=UNREGISTERED. Files in DB but missing from HDD → marked status=ORPHANED. Files in both → updated last_synced, size_bytes. On completion: emit SYNC_COMPLETE event via Redis pub-sub. | BOTH | P1 | 4 | FS | Wk 4 | ☐ Todo |
| SV-003 | SVC AuditService | Append-only audit logger. All mutations logged with actor, resource, old/new JSON. | INSERT only — no UPDATE or DELETE ever on audit_logs. Async (non-blocking). DB user for audit inserts has INSERT-only privilege on this table. | BOTH | P1 | 2 | FS | Wk 2 | ☐ Todo |
| SV-004 | SVC EmailService | Nodemailer + campus SMTP. Templates for: approval, rejection, suspension, OTP, broadcast. | All email stays on intranet SMTP. Errors logged but never propagate to API response. Templates use plain text + HTML. SMTP credentials from .env. | BOTH | P1 | 3 | BE | Wk 2 | ☐ Todo |
| SV-005 | SVC NotificationService | Single entry point for creating notification records + pushing via WebSocket. | send({ type, actorId, recipientIds, message, metadata }): INSERT to notifications for each recipient, then Redis PUBLISH for real-time delivery. Non-blocking — errors never cause transaction rollback. | BOTH | P1 | 3 | FS | Wk 3 | ☐ Todo |
| SV-006 | SVC FileService | Orchestrates upload: validate → HDD write → DB insert (transaction) → audit → notification. | Compensation pattern: if DB insert fails after HDD write → immediately delete HDD file. SELECT FOR UPDATE before write to prevent concurrent version conflict. SHA-256 computed and stored. All DB ops in a single MySQL transaction. | BOTH | P1 | 5 | FS | Wk 4 | ☐ Todo |
| SV-007 | SVC SearchService | MySQL FULLTEXT search on hdd_nodes(name, description, tags). Results scoped to user dept access. | MATCH AGAINST in BOOLEAN MODE. JOIN with user_dept_access to scope results. Admin sees all including deleted. User sees non-deleted only. | BOTH | P1 | 3 | BE | Wk 5 | ☐ Todo |
| SV-008 | SVC HddHealthService | Background probe every 60s. Admin email + system banner on failure. | Writes and reads a .probe file at MOUNT_ROOT. On failure: send admin email once (not every 60s). Set system-wide hdd_degraded flag in Redis. On recovery: send recovery email. Clear flag. | BOTH | P1 | 2 | FS | Wk 3 | ☐ Todo |

V1 Backend — Complete Summary

| Group | Tasks | SP | Role Focus | Key Output |
| --- | --- | --- | --- | --- |
| 0 · Infrastructure & Setup | 8 | 18 | Both | MySQL schema, Redis, env, logging |
| 1 · Authentication | 9 | 22 | Both | JWT, refresh, OTP reset, sessions |
| 2 · User Management | 7 | 18 | Admin | Approve, reject, suspend, force-logout |
| 3 · Department Management | 6 | 14 | Both | Create depts, assign users to depts |
| 4 · File Management | 12 | 34 | Both | Upload, download, delete, versions |
| 5 · Browse & Search | 3 | 9 | Both | Folder tree, file listing, FULLTEXT |
| 6 · Notifications | 7 | 16 | Both | Broadcast, inbox, count, mark-read |
| 7 · CMS | 3 | 7 | Both | Landing page blocks, WS push |
| 8 · Admin Dashboard & Config | 6 | 13 | Admin | Stats, audit log, settings, HDD sync |
| 9 · Health | 2 | 4 | Public | DB + Redis + HDD status |
| 10 · WebSocket Server | 3 | 10 | Both | Auth, events, Redis pub-sub bridge |
| 11 · Middleware | 6 | 14 | Both | Auth, RBAC, dept access, rate limit |
| 12 · Core Services | 8 | 18 | Both | HddSvc, FileSvc, Audit, Email, Notif |
| TOTAL | 80 | 197 | — | Complete V1 Backend |

V1 Backend Acceptance: Admin logs in → uploads a file to a department → user (assigned to that dept) logs in → sees the file → downloads it → receives real-time WebSocket notification. Admin suspends a user → their session is immediately invalidated. Admin edits CMS → landing page updates live without reload. All actions recorded in audit_logs. MySQL 8.0 stack confirmed.

ISTRAC-FMS  ·  Backend V1 Complete Task List  ·  Confidential  ·  ISRO/ISTRAC  ·  June 2026